MONTHLY PROJECT REPORT

[MONTH/YEAR]

MONTHLY REPORT [DATE]

MONTHLY REPORT INDEX

1.	EXECUTIVE REPORT

1.1.	Executive Summary

1.2.	Progress Project Activities

2.	GENERAL DATA OF THE PROJECT

2.1.	Description and Scope

2.2.	Location Layout

2.3.	Human Resources

3.	PERMIT REPORT

4.	PROJECT GENERAL REPORT

4.1.	General Program & Progress Work table

4.2.	Critical Route of the Project

4.3.	Relevant facts

5.	ENGINEERING

5.1.	Monthly relevant activities

6.	PROCUREMENT AND SUPPLY

6.1.	Relevant activities

6.2.	Procurement and logistic plans

7.	CONSTRUCTION

7.1.	Monthly relevant facts

7.2.	Construction progress

8.	TESTING AND COMMISSIONING

8.1.	Monthly relevant facts

8.2.	testing and commissioning progress

9.	QUALITY, ENVIRONMENTAL AND SAFETY MANAGEMENT

9.1.	Quality Management

9.2.	Health and safety management

9.3.	Environmental management

10.	FACILITY SCHEDULE

10.1.	Updated facility schedule (native file format)

10.2.	Critical path analysis

11.	PROGRESS PHOTOGRAPY REPORT

MONTHLY REPORT [DATE]

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

WEEKLY REPORT

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

1. Weekly Highlight / Achievement

| DISCIPLINE | AREA | MAIN WORKS ACHIEVED |
| --- | --- | --- |
| RAMMING |  |  |
| ACCESS |  |  |
| CIVIL |  |  |
| MODULE INSTALLATION |  |  |

MAIN CONCERNS

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

2. CONSTRUCTION PROGRESS

| Work Group | Weight | Weekly |  |  | Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Plan | Earned | Deviation | Plan | Earned | Deviation |
| 01. Main Equipment purchasing |  |  |  | 0.00% |  |  | 0.00% |
| 02. Civil Works |  |  |  | 0.00% |  |  | 0.00% |
| 03. LV Electrical works |  |  |  | 0.00% |  |  | 0.00% |
| 04. DC Boxes |  |  |  | 0.00% |  |  | 0.00% |
| 05. Inverters, Transformers & Cells |  |  |  | 0.00% |  |  | 0.00% |
| 06. Frame |  |  |  | 0.00% |  |  | 0.00% |
| 07. Frame installer |  |  |  | 0.00% |  |  | 0.00% |
| 08. Panels |  |  |  | 0.00% |  |  | 0.00% |
| 09. HV Electrical works - Customer part |  |  |  | 0.00% |  |  | 0.00% |
| 10. HV Electrical works - DNO part |  |  |  | 0.00% |  |  | 0.00% |
| 11. CCTV |  |  |  | 0.00% |  |  | 0.00% |
| 12. Communications and Plant Monitoring |  |  |  | 0.00% |  |  | 0.00% |
| 13. Testing and commissioning |  |  |  | 0.00% |  |  | 0.00% |
| 14. Fencing |  |  |  | 0.00% |  |  | 0.00% |
| 15. Specific for the project |  |  |  | 0.00% |  |  | 0.00% |
| 16. Indirect costs |  |  |  | 0.00% |  |  | 0.00% |
| OVERALL | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% |

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

3. PROGRESS CURVE

| 1.20 | CUMULATIVE; WEEKLY. Plan; Earned; Plan; Warned. OVERALL WEEKLY Planned. OVERALL WEEKLY Earned. OVERALL CUMULATIVE Planned. OVERALL CUMULATIVE Earned. |
| --- | --- |
| 1.00 |  |
| 0.80 |  |
| 0.40 |  |
| 0.20 |  |
|  | Week 1 Week 2 Week 3 Week 4 Week 5 Week 6 Week 7 Week 8 Week 9 Week 10 Week 11 Week 12 Week 13 Week 14 Week 15 Week 16 Week 17 Week 18 Week 19 Week 20 |

| Work Group |  | Planned / Earned | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15 | Week 16 | Week 17 | Week 18 | Week 19 | Week 20 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01. Main Equipment purchasing | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02. Civil Works | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 03. LV Electrical works | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 04. DC Boxes | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 05. Inverters, Transformers & Cells | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 06. Frame | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 07. Frame installer | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 08. Panels | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 09. HV Electrical works - Customer part | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. HV Electrical works - DNO part | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. CCTV | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12. Communications and Plant Monitoring | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13. Testing and commissioning | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14. Fencing | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 15. Specific for the project | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16. Indirect costs | 0 | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| OVERALL CUMULATIVE | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OVERALL CUMULATIVE | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OVERALL WEEKLY | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OVERALL WEEKLY | Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

1.	Manpower

| WORK GROUP | PREVIOUS WEEK | THIS PERIOD | VARIANCE |
| --- | --- | --- | --- |
| 01. Main Equipment purchasing |  |  | - |
| 02. Civil Works |  |  |  |
| 03. LV Electrical works |  |  | - |
| 04. DC Boxes |  |  | - |
| 05. Inverters, Transformers & Cells |  |  | - |
| 06. Frame |  |  | - |
| 07. Frame installer |  |  | - |
| 08. Panels |  |  | - |
| 09. HV Electrical works - Customer part |  |  | - |
| 10. HV Electrical works - DNO part |  |  | - |
| 11. CCTV |  |  | - |
| 12. Communications and Plant Monitoring |  |  |  |
| 13. Testing and commissioning |  |  | - |
| 14. Fencing |  |  | - |
| 15. Specific for the project |  |  | - |
| 16. Indirect costs |  |  | - |
| OVERALL | - | - | - |

2.	Mahours

| WORK GROUP | CUMULATIVE UP TO PREVIOUS WEEK | THIS PERIOD | CUMMULATIVE UP TO THIS WEEK | LOST TIME INCIDENTS |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | THIS PERIOD | CUMULATIVE |
| 01. Main Equipment purchasing |  |  |  |  |  |
| 02. Civil Works |  |  |  |  |  |
| 03. LV Electrical works |  |  |  |  |  |
| 04. DC Boxes |  |  |  |  |  |
| 05. Inverters, Transformers & Cells |  |  |  |  |  |
| 06. Frame |  |  |  |  |  |
| 07. Frame installer |  |  |  |  |  |
| 08. Panels |  |  |  |  |  |
| 09. HV Electrical works - Customer part |  |  |  |  |  |
| 10. HV Electrical works - DNO part |  |  |  |  |  |
| 11. CCTV |  |  |  |  |  |
| 12. Communications and Plant Monitoring |  |  |  |  |  |
| 13. Testing and commissioning |  |  |  |  |  |
| 14. Fencing |  |  |  |  |  |
| 15. Specific for the project |  |  |  |  |  |
| 16. Indirect costs |  |  |  |  |  |
| OVERALL | - | - | - | - | - |

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

5. MANPOWER HISTOGRAM

| 1 | TOTAL WEEKLY PLAN; WEEKLY. TOTAL WEEKLY ACTUAL; Plan; Warned. |
| --- | --- |
| 1 |  |
| 1 |  |
| 1 |  |
| 0 |  |
| 0 |  |
|  | Week 1 Week 2 Week 3 Week 4 Week 5 Week 6 Week 7 Week 8 Week 9 Week 10 Week 11 Week 12 Week 13 Week 14 Week 15 Week 16 Week 17 Week 18 Week 19 Week 20 |

| Work Group | Plan / Actual | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15 | Week 16 | Week 17 | Week 18 | Week 19 | Week 20 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01. Main Equipment purchasing | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02. Civil Works | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 03. LV Electrical works | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 04. DC Boxes | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 05. Inverters, Transformers & Cells | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 06. Frame | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 07. Frame installer | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 08. Panels | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 09. HV Electrical works - Customer part | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. HV Electrical works - DNO part | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. CCTV | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12. Communications and Plant Monitoring | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13. Testing and commissioning | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14. Fencing | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 15. Specific for the project | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16. Indirect costs | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TOTAL WEEKLY PLAN | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL WEEKLY ACTUAL | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

6. CONSTRUCTION EQUIPMENT HISTOGRAM

| 1 | TOTAL WEEKLY PLAN; WEEKLY. TOTAL WEEKLY ACTUAL; Plan; Warned. |
| --- | --- |
| 1 |  |
| 1 |  |
| 1 |  |
| 0 |  |
| 0 |  |
| 0 | Week 1 Week 2 Week 3 Week 4 Week 5 Week 6 Week 7 Week 8 Week 9 Week 10 Week 11 Week 12 Week 13 Week 14 Week 15 Week 16 Week 17 Week 18 Week 19 Week 20 |

| Work Group | Plan / Actual | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15 | Week 16 | Week 17 | Week 18 | Week 19 | Week 20 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Delivery lorries | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Digger 13Tn (360) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Digger 8Tn (360) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Digger 5Tn (360) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Telehandler | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bobcat | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dumper | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sand lorries | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gravel lorries | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Concrete lorries | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Aggregate lorries | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Winch (Cabling machine) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pilling machine | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Drilling machine | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Track lorries | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Articulated crane (Hiab) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Self-propelled mobile crane (>10Tn) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other cranes | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Snowplow (Quitanieves) | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Telehandler + Sweeper | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other machinery | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TOTAL WEEKLY PLAN | Planned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL WEEKLY ACTUAL | Actual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

7. PHOTOGRAPHIC REPORT

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

8. HSE

| PROJECT No. |  |
| --- | --- |
| PROJECT TITLE |  |
| CLIENT |  |
| LOCALIZATION | Chile |
| CUT-OFF DATE | dd-mm-yyyy |

9. QA/QC