Project Organization

The project will be supported by a mix of qualify people on site who will be supported by the central team. A simple organization chart, in which the local roles are shown in green and the central support roles in blue, and summary of the key job roles are provided below.

Construction Project Manager

Manage the contractual relationship with the customer

Monitor construction progress, identify issues which may impact the schedule and provide leadership to identify solutions

Provide Monthly report and schedule updates

Site Manager

Manage subcontractors on site, ensure all workers are aware of the site policies and that the appropriate documentation is in place prior to embarking on new tasks

Monitor changing conditions and interpret necessary changes to procedures & processes as required

Ensure that the latest revisions of documentation are always used

Inspect works being carried out and verify that this is in accordance with the agreed documentation

Internal reporting

Health, Safety and Environment Manager

Develop a site specific health, safety and environmental plan, ensuring that all of the processes are in place to meet all applicable Company and local regulations

HSE Supervisor

Hold weekly H&S meeting and provide reports

Follow up on HSE issues raised and ensure efficient closure

Ensure that all HSE activities are in accordance with local legislation and relevant documentation is provided

Assess Health, Safety & Environmental Risks and ensure that contractor RAMs are appropriate for the tasks

Ensure contractor documentation is up to date and follow up on discrepancies

Quality Control Manager

Develop a site specific quality control plan, ensuring that all of the processes are in place to meet all applicable Company and local regulations

Quality Control Supervisor

Follow up on Quality issues from the engineering phase throughout the construction phase.

Ensure that all Quality activities, inspections, commissioning are carried out in accordance with contractual requirements

Audit contractors and equipment putting effective measures into place to ensure that expectations are met.

Engineering Project Manager

Responsible of the development of the Engineering

Follow up construction issues related with engineering.

Procurement Manager

Responsible of procurement of main equipment

Logistic & Shipping Responsible

Responsible importation and transportation of main equipment.

Documentation Controller

Manage the approval process of technical documentation and issue of documentation for construction purposes

Ensure effective documentation control